🔷 EPIC

Inventory Stock & Supply Management

Description:
Manages product inventory, stock levels, and purchase operations to ensure efficient inventory control.
Priority: 1

🔷 FEATURES (Linked to Epic)

🔹 Feature 1: Product & Stock Management

Parent: Inventory Stock & Supply Management

🔹 Feature 2: Purchase & Supply Management

Parent: Inventory Stock & Supply Management

🔷 USER STORIES + ACCEPTANCE CRITERIA

📌 Feature 1: Product & Stock Management

▪ User Story 1.1: Add New Product

Description:
As a warehouse manager, I want to add new products, so that inventory can be tracked efficiently.

Acceptance Criteria:

- Product name, category, and price are required

- Product is saved successfully in database

- Duplicate products are not allowed

Tag: #MVP

▪ User Story 1.2: View Stock Levels

Description:
As a warehouse manager, I want to view stock levels, so that I can monitor product availability.

Acceptance Criteria:

- All stock levels are displayed

- Low stock items are highlighted

- Data loads efficiently

📌 Feature 2: Purchase & Supply Management

▪ User Story 2.1: Create Purchase Order

Description:
As a manager, I want to create purchase orders, so that I can restock inventory.

Acceptance Criteria:

- Purchase order is created successfully

- Supplier is linked to order

- Order is stored in database

▪ User Story 2.2: Receive Goods

Description:
As a warehouse staff member, I want to record received goods, so that stock levels are updated accurately.

Acceptance Criteria:

- Stock updates after receiving goods

- Quantity validation is applied

- Receipt is recorded

🔷 TASKS (WITH ESTIMATION)

▪ User Story 1.1: Add New Product

- Design Product schema — 4h

- Create Product entity — 3h

- Develop Add Product API — 5h

- Validate inputs — 2h

- Write unit tests — 4h

▪ User Story 1.2: View Stock Levels

- Create Stock table — 3h

- Implement GET Stock API — 4h

- Add filtering — 3h

- Optimize queries — 3h

- Write unit tests — 3h

▪ User Story 2.1: Create Purchase Order

- Design PurchaseOrder schema — 4h

- Create entity — 3h

- Develop API — 5h

- Validate supplier — 2h

- Write unit tests — 4h

▪ User Story 2.2: Receive Goods

- Create GoodsReceipt entity — 3h

- Implement receiving API — 4h

- Update stock logic — 4h

- Add validation — 2h

- Write unit tests — 3h